Energy Data Platform Project Charter

Source file for Word summarization, project charter drafting, risks, actions and PowerPoint generation exercises.

| Document code | WORD-01 |
| --- | --- |
| Audience | Copilot for Microsoft 365 training participants |
| Scenario | Energy operations, Malaysia business context |
| Data status | Synthetic mock content for class exercises |

Synthetic training data only. No real BP confidential information, logos, contracts, financials, employee records, or production data are included.

# Executive Context

The business wants a common reporting layer for refinery operations, logistics, procurement and finance stakeholders. The current process relies on manual spreadsheet consolidation and inconsistent definitions across teams.

Improve decision visibility for daily operations.

Reduce manual reporting steps and rework.

Create a controlled source for KPI definitions and ownership.

Support responsible Copilot use with permission-aware source documents.

# Scope and Deliverables

| Deliverable | Description | Owner | Target |
| --- | --- | --- | --- |
| KPI dictionary | Standard definitions for production, safety, cost and schedule KPIs | Data Governance | 31 Aug 2026 |
| Pipeline prototype | Ingest mock SAP, maintenance and HSSE records into a reporting model | Data Engineering | 15 Sep 2026 |
| Executive dashboard | Power BI dashboard with weekly performance views | Performance Team | 30 Sep 2026 |
| Training pack | User guide, adoption plan and Copilot prompt samples | Change Lead | 15 Oct 2026 |

# Risks and Decisions Needed

| Risk | Impact | Likelihood | Mitigation | Decision Needed |
| --- | --- | --- | --- | --- |
| Data ownership unclear | Delayed approvals | Medium | Assign business data owners by domain | Confirm accountable owners |
| Inconsistent KPI definitions | Conflicting reports | High | Approve KPI dictionary before build | Approve definition baseline |
| Access permissions too broad | Compliance concern | Medium | Review folder access before publishing | Approve access model |